## Slide 1: Topic 5: What steps do you need to follow to develop your property?
2
4
6
How do you know if you are getting the best value for your property?
TOPIC 2: Understanding value
Who may you need to work with? How can you work together?
TOPIC 4: Working with others
How do you get maximum benefit in the long term?
TOPIC 6: Property and land management
3
5
What steps do you need to follow to develop your property?
TOPIC 5: Property development process
1
What is the best use of your property?
TOPIC 1: Highest and best use
Does the law allow you to do this?
TOPIC 3: Property law

## Slide 2: This topic covers:
Outcomes
At the end of this topic, you will be able to answer the following questions:
What is the property development process?
What activities are undertaken in each step of property development?
What decisions will my LALC needs to make during each step of the property development lifecycle?
Objectives
Outline the key steps in property development, the purpose of each step, and what activities happen in each step.

## Slide 3: What is the property development process and what are the key steps?
The property development process covers from the first idea you have for your property to the construction being completed. It involves four key steps:
Idea - What do we need and what are the best ideas?
Design - What will this idea look like?
Delivery – What steps do I need to undertake to build the development?
Documentation and Approvals – What does the law allow us to develop?
The property development process is a significant investment both of money and time and can take several years to complete.

## Slide 4: Step One– Idea
From an idea to a plan
Idea - What does our community need and what are the best ideas?
This step starts with identifying which property you will use for property development and the outcomes your community want to achieve with that property (Please see Topic 1. Highest and best use & Topic 2. Understanding value – defining success).
During this time, assemble the right team within your LALC and with others including your financing and investment (Please see Topic 4. Working with others)
Step Two – Design
From plans through to buildable designs
Design - What will this idea look like?
The design stage starts with bringing your team together such as architects and engineers to create a design for your property development.
Key elements of this stage involve a undertaking a valuation of your property now and as a result of your property development to understand if the property development option meets your financial needs and the estimated cost to achieve this (please see Topic 2. Understanding value – Valuations).

## Slide 5: Step Three – Documentation and Approvals
From design to project delivery
Documentation and Approvals – What does the law allow us to develop?
The documentation and approvals step involves submitting your plans to council and gaining approval from council.
Key documents to submit to council include: Development Application, Construction Certificate.
This step is very important because ‘without an Approval there is no project’. This means that until you have an approved Development Application, you can not start construction of your project.
Step Four– Delivery
From start to finish of construction
Delivery – What steps do I need to undertake to build the development?
The delivery step involves the construction and fit out of your development.
During this step it is important to manage people and costs. To do this it is important to have regular meetings with your team both internally and externally.

## Slide 6: Bringing it all together – Property development process
Key considerations
  The property development process can be a long process with many moving parts; and,
  Having the right people on board, including a team within the LALC that is available throughout the property development process, is essential.
Key contacts
  A project manager can work with you during all stages of the property development process;
  You will connect with various construction industry professionals such as builders, architects, town planners, lawyers at different stages within the property development process; and,
  The NSWALC.